From the Full review I have identified these things that “need “to be added, Some “bugs”, and some more things that “could” be added.

BUGS:
- Highscores still try post if you’re in offline mode
- If you’re in combo when you cross the line you can get double score? Or you can get	double score some other way not too sure atm(needs further investigation)

NEED:
- 3 More playable maps
- Implement Car braking
- soundFX(Drifting, Driving, Braking, Lap complete, Button press)
- Implement Highscore sorting in PostGame screen

COULD:
-

2D Drift Game(Tenacious Drift) Plan for completion

Add 3 more Maps(05/04/24 – 6/04/24) – 42days

- Get 3 more Tracks added and playable
-Copy “Sandy Slalom“ scene
- Draw textures
- Import and add colliders
- Add Start/Finish and TrackNodes
- Add row to Maps database
- Test to find a reasonable time or lap_time in highscores
- Populate with fake highscores using TestApp
- Realistic application of impulses on collision
- Driving must feel intuitive and realistic and have drifting mechanic implemented

Re-Building Driving and Collision detection with Unity’s tools (07/04/24 – 09/04/24) - 2 days

- Realistic collision detection of cars and track with Unity colliders.
- Realistic application of impulses on collision with Unity Rigidbody2D and Colliders
- Driving must feel intuitive and realistic and have drifting mechanic implemented
- Drifting score system and timer for 1 map
- 1st map created and drivable

Menu Screen, Multiple maps, Multiple cars (20/03/24 – 23/03/24) – 4 days

- Set up a menu screen scene and have the 4 different maps be loadable scenes
- Set up GameState class that stores information needed between Scenes
- Have menu selection for multiple cars so you can pick which car you’d like
- Post game scene or UI popup that shows score and will later be used for high-scores

High-scores website and accounts databases (25/03/24 – 27/03/24) - 3 Days

- Adding setting smenu to allow users to chose some settings
- Creating and managing user accounts (through steam/ linked with steam)
- POSTing and GETing of high-score and user data SECURELY.
- Link “Post game scene” to highscores so visible from In unity game

Polishing, Distribution platform requirements (28/03/24 – 31/03/24) – 4 days

- Linking account system with steam so you can sign in with steam to your GameAccount
- Add friends tab to highscores so you can see GameAccount friends and SteamFriends highscores
- General gameplay polish and bug fixing (get family and friends to play-test)